# Contractor Vault: Acquisition Action Plan

Strategic Roadmap to Acquisition-Ready Status

# Executive Summary

This action plan outlines the immediate, high-impact steps to position Contractor Vault for acquisition by a major password management company (1Password, Bitwarden, Keeper Security, or similar).

Key Insight: Technology alone won't get acquired. You need paying customers + modern auth technology + proven market fit.

# Priority 1: Add Passkey/WebAuthn Support

Timeline: 2-3 weeks | Impact: Critical

Every major recent acquisition (Passage, Passwordless.dev, Uno, Cotter) had passwordless technology.

Implementation:

• Add WebAuthn to token claiming flow

• Contractor enters token → Verify with Face ID/fingerprint → Session injected

• Support device-bound credentials

Transformation: "Session sharing tool" → "Passwordless contractor access platform"

# Priority 2: Get 10-20 Paying Customers

Timeline: 1-3 months | Impact: Critical

Acquirers want proof of market demand. Even small revenue ($1K-5K MRR) validates the business.

Target Segments:

| Segment | Why They Need This |
| --- | --- |
| Digital Agencies | Manage contractor access to client accounts |
| Startups | Freelancer and remote developer access |
| Enterprises | Offshore team credential management |

Pricing Strategy: $29-49/month for beta access

Deliverables Needed:

☐ Landing page with pricing

☐ Stripe/payment integration

☐ Beta onboarding flow

☐ 3-5 customer case studies

# Priority 3: Build Device Trust Features

Timeline: 3-4 weeks | Impact: High

Device trust is what made Kolide valuable enough for 1Password to acquire.

Features to Add:

| Feature | Description | Effort |
| --- | --- | --- |
| Device fingerprinting | Track which device claimed each token | 1 week |
| Device info in audit logs | Browser, OS, location visibility | 3 days |
| Suspicious device blocking | Block claims from unknown devices | 1 week |
| Location-based access | Geo-restrict token claiming | 1 week |

# Realistic Path to Acquisition

| Timeline | Milestone | What It Proves |
| --- | --- | --- |
| Now | Polish product, fix UX | Base requirement |
| Month 1-2 | Add passkeys + device tracking | Modern auth story |
| Month 2-4 | Get 10+ paying customers | Market validation |
| Month 4-6 | Case studies + security audit | Enterprise ready |
| Month 6-12 | $10K+ MRR or 50+ customers | Acquisition target |

# What Acquirers Actually Look For

Based on analysis of Passage, Kolide, SecretHub, and Trelica acquisitions:

## Must-Haves

✓ Real users paying for the product

✓ A specific niche you dominate

✓ Clean technology that integrates easily

✓ Security-first architecture (encryption, audit trails)

## Nice-to-Haves

• SOC 2 compliance (or path to it)

• Enterprise SSO support

• API documentation

• Self-serve onboarding

## Your Unique Niche

"Secure contractor access without sharing passwords"

This positioning sits at the intersection of:

• Session management (1Password's territory)

• Temporal access control (Kolide's value prop)

• Contractor management (enterprise compliance need)

# Immediate Action Items

## This Week

☐ Review and prioritize passkey implementation

☐ Set up landing page with pricing

☐ Identify 20 potential beta customers to reach out to

## This Month

☐ Implement basic device fingerprinting in claim endpoint

☐ Add device info to audit log display

☐ Launch beta pricing tier

☐ Start customer outreach

## Next 90 Days

☐ Complete passkey/WebAuthn integration

☐ Onboard first 10 paying customers

☐ Create 2-3 customer case studies

☐ Begin SOC 2 preparation

# Success Metrics

| Metric | Target (90 days) | Target (12 months) |
| --- | --- | --- |
| Paying customers | 10+ | 50+ |
| MRR | $500+ | $10K+ |
| Case studies | 2-3 | 5-10 |
| Feature parity | Passkeys + Device Trust | Full platform |

# Summary

Focus order:

1. Customers first - Prove market demand

2. Passkeys second - Modern auth is table stakes

3. Device trust third - Enterprise differentiation

The companies that got acquired all had real users and a clear niche. Build that foundation, then the technology improvements become much more valuable.

Estimated time to acquisition-ready: 6-12 months with focused execution